## Slide 1
Jan 9-15 Jan 16-22 Jan 23-29 Jan 30-5 Feb 6-12 Feb 13-19 Feb 20-26 Feb 27-5 Mar 6-12 Mar 13-19 Mar 20-26 Mar 27-2 Apr 3-9 Apr 10-16 Apr 17-23 Apr 24-30
Kick-off
Meeting
Stakeholder Interviews
Scope Finalized
Approve Brief Chart
UAT Test Cycles
Create Test Register
Produce PIDs
Verify PIDs
Release 1
Create Implementation Plan
End Stage Report
Define Lessons Learned Report
Create Lessons Log
Close Project Artifacts
End Project Report
Backlog Refinement
Notes:
ART Scaled Framework.
Approve plan and approach
CALMR on a Continuous Delivery
Pipeline (CDP).
Programme Increments (PIs)
feature discussions through
Analytics & Insights.
Run & T (R&T)
Run & Fail (R&F)
Training
Define SIT
Test Cycles
Agile Ceremonies
Agile Release Train (ART)
Kick-Off
Release 2
Release 3
Release 4
Acceptance Testing
Test 1
Test 1
Test 1
Scrum
Scrum
Scrum
Scrum
Scrum
Scrum
Scrum
Scrum
Scrum
PI Planning
PI Planning
PI Planning
Test Reset
Create Issue
Triage Process
Establish Common Repository
Establish Communication Plan
Simplify Reporting
SIT Exit Report
Confirm Issue Release
Refine Lessons Log
Establish User Stories Book
Backlog Refinement
Backlog Refinement
Q/A
Crowd Testing
I&A
I&A
I&A
Quality Assurance
Analysis Of Requirements