## Slide 1
Data-Access Layer (DAL)
Test-Swimlane
Train-Swimlane
Jan
Feb
Mar
Apr
May
Jun
Jul
Aug
Sep
Oct
Q1
Q2
Q3
Q4
Phase 1
31
35
39
43
47
51
3
Task 4
Feb 13 -Feb 16
TEST 1
Project Kick-Off
Jan 03
Milestone
May 17
Sign Off
Sep 18
Milestone
Jul 15
Installation and configuration of database system software
Plan tablespace reorganizations
DB Exports
Define DB Inventory
Configure Storage
Procure Backup
Remote Server Management
Milestone
Sep 2
Data Migration
Test Overview
Integration Testing
Define Recovery Plan
Data Assurance Validation
Task completed: Add your own text for Stage completion or
Milestone description.
Cabling Hardware
Finalise Architecture Map
Define Firewall Filters
Cabling
Configure Guest Wi-Fi
Add you own text for completion
reminders, alerts etc.
Phase 2
Phase 3
Mar 26 Apr 06
TEST 2
Feb 28 –Jun 05
TEST 3
Jun 7 – Jul 02
TEST 4
Testing / Training
Ensure that the temperature and humidity instrumentation is calibrated correctly, check that their readings are accurate and correct. Periodically review the data networking equipment and cooling deployment and update as required. For example, if newer or additional equipment is installed, check air conditioning system parameters as they may not be require further modification to properly cool down the installation.
Record air intake temperatures at vertical axis points, and compare with the manufacturer’s recommendations. Install blanking panels and implement correct cable management, remembering that unused vertical space in rack enclosures allows hot exhaust from equipment to take a shortcut back to intakes, and may cause the equipment to heat up unnecessarily.
Perform regular connectivity tests between devices and the installation grounding sites. Observe and follow recommended values for the resistance at sites across network.
Create archive records for any testing that is performed noting exterior ambient temperature. Use stickers and attach to the device with the recorded information.
Feb 13 -Feb 16
TRAINING 1
Mar 26 - Apr 16
TRANING 2
Feb 28 – Jun 05
TRAINING 3
Jun 07 – Jun 25
TRAINING 4
Draft Plan Network Upgrade POaP
Swimlane

## Slide 2
This is a sample text. Enter Your text Here
This is a sample text. Enter Your text Here
This is a sample text. Enter Your text Here
This is a sample text. Enter Your text Here
This is a sample text. Enter Your text Here
Chart: 
| Stage 1 | Stage 2 | Stage 3 | Stage 4 | Stage 5
Phase Days | 8.2 | 3.2 | 1.4 | 1.2 | 3.4
RAID Update Log in PowerPoint. You can replace this text. Enter Your text Here

## Slide 3
Client Migration Plan
Migration Wave Roadmap
Discovery Phase
Migration Waves
Migration Planning
Detailed Application Analysis and Design
Business Engagement
Migration Wave Plans
Decommission Phase
Example Wave
Datacentre2 Decommission Wave
Refactor Wave
Citrix Wave
Level 3 Apps Wave
Oracle and Weblogic Wave
Tightly Coupled Wave
Clean-up Wave
Datacentre1 Clean-up Wave
July 2023
Jan 2025
Analysis
July 2024
Jan 2024
Datacentre1 DC Exit
Hosting Physical / Sensitive Apps
Datacentre1 Decommission Wave
VMC on AWS Wave
Need to address this before April 2023
Immediate migration. Understanding what isn’t in here is key
When we know what’s in here we can populate the other waves
Citrix is not in scope for VMC on AWS. App streaming?
It is expected that all of the waves continue after migration
The wave planning approach is now a phased one. The first phase will migrate out of Datacentre focussing on a move to cloud. The second phase will mitigate technical debt and align the application portfolio to the business architecture
QTR 1
QTR 2
QTR 3
QTR 4
QTR 5
QTR 6
QTR 7
QTR 8
QTR 9

## Slide 4
Impact Assessment
Finalise migration approach
Light touch
customer sign-off
Create migration plan
High level solution design
Solution/PoC Build Sprints
Analysis &Design
System Test
Finalise Testing Approach
(Test strategy, test environments, path to production, etc.)
Build & Test
NFR &Operational Testing
(Security, Performance & Operational Testing)
UAT
Change Mgmt.
Customer UAT
sign-off
Service cutover planning
Communication planning
Team Communications
(Send out regular comms/updates about migration to the key stakeholders and wider business)
Training planning & delivery
Ready to go live
& into service
Denotes regular business engagement & interaction with the project team.
These are phases/milestones during which regular interaction with and feedback from the business is critical to the migration’s success.
Communication planning
Team Communications
(Send out regular comms/updates about migration to the key stakeholders and wider business)
Operational Testing
sign-off
Phase arrows are not to scale and don’t imply a specific duration
Migration Path For Legacy Apps To The Cloud
Denotes test cycles

## Slide 5
Impact
Assessment
Migration approach & plan
Migration strategy workshops
Re-hosting
Strategy
Manual
provisioning
Manual install & config
Use of
Migration
Tools
Determine new platform
Qualitative code analysis
Integration
Development & Testing
System
Testing
NFR & Operational Testing
UAT
Service
Transition
Production
Manual deploy
Comms planning
Stakeholder Comms
Training
Denotes regular engagement, checkpoints and sign-offs between the project team and Client stakeholders. It is critical to the migration’s success.
Sign-off
UAT sign-off
Sprint Demos, Show & Tells, etc.
Production readiness sign-off
RE-HOST
RE-PLATFORM
REFACTOR
Solution
Design
Solution
Design
Solution
Design
Service Design
Engage Key Service Stakeholders – e.g. SOG, Release Mgmt., OPS, etc.
Service Readiness Workshops
Service Validation
& Testing
Migration Spike (PoC)
Cumulative upgrades of legacy
unsupported tech platforms
Code/config tweaks + test reqd. for upgrade
No unsupported tech
Automation
Manual
Hand-off to OPS – Project Team disengages
De-commission
Legacy Solution
TESTING & VALIDATION
DISCOVERY & DESIGN
SOLUTION DEVELOPMENT
CHANGE MANAGEMENT
SERVICE MANAGEMENT
Iterative development (Sprints)
Key
Denotes multiple cycles of activity

## Slide 6
NOV
19
NOV
26
DEC
03
DEC
10
DEC
17
DEC
24
DEC
31
JAN
07
JAN
14
JAN
21
JAN
28
FEB
04
FEB
11
FEB
18
FEB
25
MAR
04
MAR
11
MAR
18
MAR
25
APR
01
APR
08
APR
15
APR
22
November
December XMAS
January
February
March
April
API Lifecycle (LEDHouse)
Technology Delivery
Org Enablement
Soap UI
Set Up
UAT
OAT
Ops Handover
Req-s
API Sol. Design
API & UI/UX Build
API System Test
(Mocking Ser-s)
PEN Test
Test Env Setup
SIT Env Setup
UAT Env Setup
Master Test Plan
07/12
LEDHouse
Launch
TBC
Early Adopters
18/03
Service Available
01/04
LEDHouse
Req-s
23/11
LEDHouse
Design
07/12
LEDHouse
Build
21/12
SIT Complete
18/01
UAT Complete
01/02
OAT
Complete
15/02
Common Services**
Drft Ex Assets**
Platform Vision & Roadmap
Non-Production Platform Connectivity
Evolv Rock
LEDHouse Warranty Support
Ref. & Security Architecture
API Standards and Design**
Design Patterns**
API Dev & Test Standards & Best Practices**
API Standards and Design
Design Patterns
Define CI/CD Methodology
VPC
F/W
Cert., WAF, DNS
Integration Maturity Survey
E5C & Support Operating Model
Staff Internal Support Team
Training Gap Analysis & Plan
Platform Operational Model
Build Foundational Assets
Launch Support Team & Train
Build & Publish Self-S. Materials
CI/CD Pipeline
Broader Training Plan
Change Impact Assessment
Define Onboarding Process for Developers
Train Broader team
Key Dependencies to Critical Path:
EvolvRock Changes implemented by LCOM by 11/12
Non-Production platform connectivity completed in time for LEDHouse build start and production connectivity completed in time for LEDHouse Launch
Common services available to be used in LEDHouse Solution Design and Build
Exchange assets available in time for LEDHouse build start
Key Dependencies to Critical Path:
E5C & Support Operating Model agreed before test phases start
Build foundational assets and self-serve materials in time for operational handover
On-board first set of projects
Key Dependencies to Critical Path:
Soap UI tool available in time for API System Test
Test environments are set up in time for each test phase
Funding approval for test phases
Project team to provide warranty support after LEDHouse GoLive
Critical Path
Dependencies between streams
Major Milestone
Milestone
Keys
Today
Production Platform Connectivity
Evolv Rock
DNS, AWS, WAF
Sprint 2
Sprint 3
Sprint 4
Sprint 5
UAT Prep
Notes:
** Bare minimum required for LEDHouse
Common Services & Drft Ex Assets
MVP Launch
(Platform)
TBC
CI/CD Tools Setup & Src. Control
MVP OAT
E5C & Support Operating Model
Test Phases to be revised
SIT
API & UI/UX Build